## Slide 1
基督中心堂 · CCCKT
Website Revamp
Moving off an outdated WordPress site to a secure, free, volunteer-friendly platform
Design & Implementation Plan · October 2026

## Slide 2
Agenda
CCCKT Website Revamp · Design Review
1
• Why we're doing this — the current site's real, live risk
• What's on the site today
• Our recommendation: retire WordPress, don't patch it
• Goals & requirements gathered from stakeholders
• Proposed architecture
• What changes for volunteers — including a new livestream feature
• Security improvements, before vs. after
• Implementation plan, migration, and costs
• What we need from you to proceed

## Slide 3
THE PROBLEM
The Current Site Has a Real, Live Risk
CCCKT Website Revamp · Design Review
2
• Runs on WordPress with outdated, unpatched plugins
• Still publicly accessible today — an active security exposure, not a hypothetical one
• Traffic and content are minimal, but the risk doesn't shrink with traffic
• Patching the current plugins only delays the next vulnerability — the PHP/plugin/database stack itself is the attack surface
• Recommendation: retire WordPress rather than maintain it
Current site imagery — ccckt.org.hk

## Slide 4
THE PROBLEM
What's On the Site Today
CCCKT Website Revamp · Design Review
3
• Home — welcome message, service time, latest news
• Meetings (聚會消息) — meeting intro, calendar, upcoming events
• Sermons / Word (聖道回顧) — title, date, speaker, PDF hymn/scripture sheet per entry
• Church Overview (教會概覽) — pastor's message, beliefs, history, staff, departments
• Weather Guidelines — static policy pages (adult + children meetings)
• Activity Gallery — event photos
• Contact — address, phone, transit directions; no form, no donation system, no member login

## Slide 5
OUR RECOMMENDATION
Retire WordPress — Don't Patch, Replace
CCCKT Website Revamp · Design Review
4
• Remove the server, remove the attack surface — rebuild as a static site with a managed database
• Runs entirely on free hosting tiers (Cloudflare Pages/Netlify + Supabase)
• Keeps content editing simple for volunteers — no technical skill required
• Adds a new livestream-link feature, so congregants have a bad-weather way to join remotely
• No seat limits on volunteer accounts, so the editor group can grow freely

## Slide 6
REQUIREMENTS
Goals & Requirements
CCCKT Website Revamp · Design Review
5
Requirement | Decision
Language | Chinese only — matches the current site, no language switcher needed
Budget | Free hosting/tooling tiers only
Content owners | ~5 volunteers today, expected to grow
Volunteer tasks | Post announcements; upload sermon PDF/PPT; paste YouTube & livestream links
New feature | Livestream link on sermon entries — a "Watch Live" button for bad-weather access
Editing tooling | Simple login + forms — no git or markdown required

## Slide 7
HOW IT WORKS
Proposed Architecture
CCCKT Website Revamp · Design Review
6
No server to patch: content flows through Supabase; the site itself is rebuilt as static pages.
Volunteer
Logs into admin pages
Admin Pages
Simple content forms
Supabase
Auth, DB, file storage
Astro Build
Builds static pages
Static Host
Cloudflare / Netlify
Public Visitor
Views the live website
rebuild on publish

## Slide 8
WHAT'S EDITABLE
Content Model
CCCKT Website Revamp · Design Review
7
Volunteer-editable, via the admin pages:
Type | Fields
Announcement | Title, date, body text
Sermon | Title, date, speaker, hymn/scripture PDF or PPT, YouTube link (optional), livestream link (optional)
Event | Title, date/time, description
Builder-maintained, kept out of the volunteer CMS since they rarely change: Church Overview (pastor's message, beliefs, history, staff, departments), Weather Guidelines, Contact info.

## Slide 9
DAY TO DAY
What Changes for Volunteers
CCCKT Website Revamp · Design Review
8
• Log in at a dedicated admin page with an email/password account — no technical setup
• Pick one of three forms: Post Announcement, Post Sermon, or Add Event
• For a sermon: title, date, speaker, upload the hymn/scripture PDF or PPT, optionally paste a YouTube or livestream link
• Saving writes to Supabase and triggers a rebuild — live within a minute or two
• No seat limit — adding more volunteers later is just creating another login
New: Livestream Access
• A simple link field on the sermon entry
• Volunteer pastes the YouTube Live / Facebook Live / Zoom URL before service
• Shows as a "Watch Live" button on the homepage when filled in
• Gives congregants a bad-weather way to join remotely

## Slide 10
WHY THIS FIXES THE RISK
Security: Before vs. After
CCCKT Website Revamp · Design Review
9
Before (Today)
• WordPress core + plugins, often unpatched
• A live PHP application and database, publicly exposed
• Volunteers would need to keep patching it indefinitely
• Site is live and exposed right now
After (Proposed)
• No server-side code or database exposed to the public
• Static site — nothing for a plugin vulnerability to attach to
• Hosting provider (Cloudflare/Netlify) maintains its own infrastructure
• Interim step, independent of the rebuild: patch WordPress core/plugins and rotate the admin password now

## Slide 11
PHASED ROLLOUT
Implementation Plan
CCCKT Website Revamp · Design Review
10
Phase 0
Patch Now
Update WP core & plugins; rotate password
Phase 1
Scaffold
Supabase + Astro skeleton on free hosting
Phase 2
Admin Pages
3 volunteer forms + login; test with 1 volunteer
Phase 3
Content & Styling
Migrate content; brand; mobile check
Phase 4
Cutover
Repoint DNS; backup & retire WordPress

## Slide 12
GETTING THERE
Migration & Cutover
CCCKT Website Revamp · Design Review
11
• Existing content is minimal, so migration is a manual, one-time copy — not an automated import
• Static pages (Overview, History, Staff, Weather Guidelines, Contact) are rebuilt directly in the new site
• Sermon and announcement history can be carried over selectively
• DNS for ccckt.org.hk is currently managed by a third party — cutover needs coordination with them
• The WordPress install is taken down only after a final backup export, once the new site is confirmed live

## Slide 13
BUDGET
Cost & Hosting Summary
CCCKT Website Revamp · Design Review
12
Service | Role | Tier
Cloudflare Pages or Netlify | Static site hosting | Free
Supabase | Database, Auth, file storage | Free
Domain (ccckt.org.hk) | Existing, unchanged | Already owned
All chosen services run comfortably within their free tiers at the site's current low traffic and content volume. Future costs would only arise from significant growth in traffic or storage — none of which are expected given the site's current scope.

## Slide 14
NEXT STEPS
What We Need From You
CCCKT Website Revamp · Design Review
13
Item | Needs confirmation from
WordPress admin credentials, to apply the interim security patch | Current WordPress administrator
DNS access, to repoint ccckt.org.hk at cutover | Current DNS/domain holder
Initial list of ~5 volunteers to set up logins for | Church leadership
• Approve this design and the plan to proceed
• Confirm WordPress admin access for interim patching
• Confirm DNS contact for cutover coordination

## Slide 15
Thank you — questions welcome
基督中心堂 · ccckt.org.hk